## Slide 1: [Project title, exactly as in the Project Tracker]
PROJECT APPROVAL PRESENTATION | WATER
[Site code and name] | Project owner: [name]
Project ID: [PRJ-0000, or "new"] | Version [1] | [Date] | Water withdrawal, base year FY2024
Notes: TITLE. Use the same project title as in the Project Tracker form, word for word. A first submission has no project ID yet: write "new". A resubmission keeps its PRJ number and takes the next version number.

## Slide 2: How to prepare this presentation
INSTRUCTIONS | DELETE THIS SLIDE BEFORE YOU SUBMIT
1
Get your site's figures
In the Project Tracker: FY2024 withdrawal, output and the latest actual under Reference data; the 2030 requirement, approved projects and gap on your site's Overview.
2
Calculate the impact
Slide 6. Water demand and withdrawal before and after, at the same output. Show every step and its source. Metered data first; label every estimate.
3
Build the financial case
Slide 8, with your site controller: capex, opex change, funding, payback and cost per m³ saved.
4
Fill slides 3 to 12
Replace every [bracket]. Keep the order and the layouts. One message per slide, in the title. Plan for ten minutes, then questions.
5
Check, save, upload
Title, annual impact, total impact, start year, capex, opex and owner match the tracker form. Delete this slide, save the PowerPoint file and attach it to your submission.
WHAT THE COMMITTEE CHECKS
One set of numbers: the tracker form and this deck match to the digit.
Withdrawal avoided in m³ a year, at the site's meters. Water in a loop is counted once.
Both targets: absolute withdrawal (−10 %) and intensity per tonne of output (−20 %).
Annual impact is the full run rate. It counts from the start year, with no ramp-up.
Every estimate is labelled "estimate" and has a source.
THE FILE YOU UPLOAD
PowerPoint file (.pptx), named
[site code]_[short title]_v[version].pptx
Notes: INSTRUCTIONS. This slide is for the author only. Delete it before you upload the file. Every other slide has a note like this one that says what the committee looks for.

## Slide 3: [The decision you ask for, in one line]
DECISION SUMMARY
ANNUAL IMPACT
[00,000] m³
withdrawal avoided per year, from [start year]
SHARE OF SITE TARGET
[00] %
of the m³ the site must save by 2030
CAPEX
€ [0.00] m
Opex change: € [−000,000] per year
PAYBACK
[0.0] years
Simple payback, after funding
THE PROJECT IN THREE LINES
What we do: [one sentence]
Why now: [the trigger: end of life, gap to the target, funding window]
If we do nothing: [what stays as it is, and what that costs]
RESUBMISSION ONLY
[What changed since the declined version, and how it answers the committee's reason.]
First submission: delete this box.
Notes: DECISION SUMMARY. The whole case on one slide. Write the title as the ask: what, how much, from when. Example: "Approve € 0.64 m for rinse-water recirculation that saves 11,000 m³ a year from 2027". The four figures are the same as in the tracker form. Delete the resubmission box for a first submission.

## Slide 4: Where the site stands against its target
BASELINE AND PROBLEM
Figure | Value | Where to find it
Water withdrawal, FY2024 (base year) | [000,000] m³ | Reference data
Water withdrawal, latest actual FY[20__] | [000,000] m³ | Reference data
Intensity, FY2024 | [0.00] m³ per t | Reference data
Required reduction by 2030 (10 %) | [00,000] m³ | Overview
Target intensity 2030 (80 % of FY2024) | [0.00] m³ per t | Overview
Covered by approved projects | [00,000] m³ | Overview
Gap before this project | [00,000] m³ | Overview
Two targets against FY2024: withdrawal down 10 %, intensity per tonne of output down 20 %. Site 1100 reports m³ per pallet handled.
THE PROBLEM THIS PROJECT SOLVES
[Which process or use, and its share of the site's withdrawal: 00 %]
[Where the water comes from: municipal supply, own well, surface water]
[Why it matters here: cost, permit limit, supply risk in dry months]
Notes: BASELINE. All figures come from the Project Tracker: Reference data for the base year and the latest actual, the Overview of your site for the requirement, the approved projects and the gap. Do not recalculate them. Site 1100 reports intensity per pallet handled, not per tonne.

## Slide 5: What we will do, and why this option
SOLUTION AND OPTIONS
WHAT CHANGES
[What is installed or changed, where, and with which capacity]
PROVEN WHERE
[Reference at another site or at the supplier's customers]
OUT OF SCOPE
[What stays as it is and is not part of this project]
Option | m³ a year | Capex | Why chosen, or why not
Do nothing | 0 | € 0 | [What it costs: fees, and the gap to the target stays]
[Alternative A] | [00,000] | € [0.00] m | [Why not: impact, cost, risk, timing]
[Alternative B] | [00,000] | € [0.00] m | [Why not: impact, cost, risk, timing]
[This project] | [00,000] | € [0.00] m | Chosen: [the reason in one line]
Keep four rows at most. An option the site never seriously looked at does not belong here.
Notes: SOLUTION. Describe the change in plain words, not the supplier's brochure. The committee wants to see that you looked at other options, including doing nothing, and why this one wins on impact and cost.

## Slide 6: How the [00,000] m³ a year are calculated
IMPACT CALCULATION
Line | Before | After | Change | Source
Water demand of the process, m³ a year | [00,000] | [00,000] | [−0,000] | [Sub-meter]
Of which reused or recycled, m³ a year | [0] | [00,000] | [+00,000] | [Design figure]
Withdrawal, municipal supply, m³ a year | [00,000] | [00,000] | [−00,000] | [Meter, invoices]
Withdrawal, own well or surface, m³ a year | [00,000] | [00,000] | [−00,000] | [Meter]
Wastewater discharged, m³ a year | [00,000] | [00,000] | [−00,000] | [Meter, invoices]
Annual impact, m³ a year |  |  | [00,000] | = tracker
Total impact over [00] years, m³ |  |  | [000,000] | = tracker
The annual impact is the withdrawal the site no longer needs, at its meters. Water that goes round a loop several times is counted once.
ASSUMPTIONS
Operating days: [000] a year
Output level: [000,000] t a year, same before and after
Recovery rate: [00] % of the stream
Life of the project: [00] years
Basis: [sub-meter over 12 months, supplier guarantee or estimate]
Notes: CALCULATION. Show every step so a colleague can repeat it. Before and after at the same output level. Count the withdrawal the site no longer needs, not the volume that passes through the recycling loop. The two bold lines are the annual impact and the total impact you enter in the tracker form.

## Slide 7: This project closes [00] % of the site's gap
CONTRIBUTION TO THE 2030 TARGET
Chart: 
| With this project | Today
Approved projects | 3000 | 3000
This project, if approved | 4000 | 0
Remaining gap | 2600 | 6600
Example figures: right-click the chart, choose Edit Data and enter your site's figures. m³ of withdrawal per year in 2030, against the absolute target (−10 %).
REQUIRED BY 2030
[00,000] m³
10 % of FY2024 withdrawal
THIS PROJECT
[00,000] m³
[00] % of the requirement
INTENSITY TARGET 2030
[0.00] m³ per t
80 % of FY2024 intensity
INTENSITY WITH THIS PROJECT
[0.00] m³ per t
in 2030, at planned output
Notes: TARGET. Show both water targets: the absolute one in the chart, the intensity in the figures on the right. Intensity uses the planned 2030 output from Reference data. The chart holds example figures: right-click it, choose Edit Data and type your site's figures. Only approved projects count as covered; this project is shown as "if approved".

## Slide 8: € [0.00] m capex, paid back in [0.0] years
FINANCIAL CASE
Item | EUR | Basis
Capex, total | [0,000,000] | = capex in the tracker
Equipment | [0,000,000] | [Supplier quote, date]
Installation, engineering, permits | [000,000] | [Quote or estimate]
Contingency | [000,000] | [00] % of capex
Public funding applied for | [−000,000] | [Programme, status]
Net capex after funding | [0,000,000] | Capex minus funding
Opex change per year | [−000,000] | = opex in the tracker; minus is a saving
Water supply and wastewater fees | [−000,000] | [Fees assumed, € per m³]
Energy and chemicals for treatment | [−000,000] | [Quantities and prices assumed]
Maintenance, consumables, staff | [−000,000] | [Contract or estimate]
Payback = net capex ÷ yearly net saving. Cost per m³ = (net capex + opex change × years of life) ÷ total impact. NPV at the Group Finance rate.
SIMPLE PAYBACK
[0.0] years
after funding
NET PRESENT VALUE
€ [0.00] m
at [0.0] % over [00] years
COST PER m³ SAVED
€ [000]
over the life of the project
In the budget: [yes, 20__ / no]
Reviewed by: [site controller]
Notes: FINANCIALS. Prepare this slide with your site controller. "Capex, total" and "Opex change per year" are the two figures in the tracker form; a saving is entered as a negative number. State the prices you assumed. Water projects often pay back slowly on fees alone: say so, and name the other reasons, such as a permit limit or supply risk.

## Slide 9: Full impact from [start year]
IMPLEMENTATION PLAN
1 DECISION
[Month 20__]
Committee approval
2 ENGINEERING
[Q0 20__]
Design and permits
3 PROCUREMENT
[Q0 20__]
Order placed, delivery in [00] weeks
4 INSTALLATION
[Q0 20__]
Shutdown window: [dates]
5 FULL RUN RATE
[20__]
= start year in the tracker
TEAM
Project owner: [name, as in the tracker]
Project lead: [name]
Supplier: [name, status of the offer]
PRODUCTION
Downtime: [00] days in [month 20__]
Lines affected: [which]
Output covered by: [stock, shifts, other lines]
PERMITS AND DEPENDENCIES
Permits: [water authority, discharge permit]
Quality release: [who signs off water quality and hygiene]
Depends on: [other projects, funding decision]
Notes: IMPLEMENTATION. The start year in the tracker is the first year the full annual impact applies, with no ramp-up. A project that starts after 2030 adds nothing to the 2030 target. Be honest about delivery times and the shutdown window.

## Slide 10: What could go wrong, and what else changes
RISKS AND SIDE EFFECTS
Risk | Level | Effect on impact or cost | What we do about it | Owner
Technical: [recovery rate below plan] | ● | [What it would change, in figures] | [Mitigation, and who decides] | [Name]
Quality and hygiene: [water quality for the product] | ● | [What it would change, in figures] | [Mitigation, and who decides] | [Name]
Financial: [cost overrun, fees lower than assumed] | ● | [What it would change, in figures] | [Mitigation, and who decides] | [Name]
Permits: [approval by the water authority late] | ● | [What it would change, in figures] | [Mitigation, and who decides] | [Name]
Level: ● low ● medium ● high. Recolour the dot for each risk.
SIDE EFFECTS ON THE OTHER TARGETS
Emissions: [energy for pumps and treatment, in tCO₂e a year]
Waste: [sludge, filters, chemicals, in t a year]
Product: [quality, hygiene, cleaning cycles]
Notes: RISKS. Four risks at most, the real ones. Recolour the dot: green is low, amber is medium, red is high. Then the side effects on the other two targets: a recycling loop needs energy and chemicals and leaves sludge or concentrate.

## Slide 11: How we prove the impact after the start
MEASUREMENT AND VERIFICATION
What we measure | Data source | Baseline | How often | Who
Withdrawal at the main meter, m³ | [Meter number] | [12 months before the start] | Monthly | [Name]
Water use of [process], m³ | [Sub-meter number] | [12 months before the start] | Monthly | [Name]
Output of the line, t | [Production report] | [Same period] | Monthly | [Name]
Annual impact achieved, m³ | Calculation as on slide 6 | Annual impact as approved | Yearly | [Owner]
AFTER THE START
First review: [month 20__], 12 months after the start
Evidence kept in: [folder or system]
If the impact is below plan: [what the site does, and who is told]
Compare like with like: the same output level, the same boundaries and the same factors as in the calculation on slide 6.
Notes: MEASUREMENT. An approved project counts toward the target from its start year, so the committee wants to know how the site will show the impact is real. Name the meter or the document, the baseline period and the person. If the process has no sub-meter, put one into the capex.

## Slide 12: Decision requested
1. Approve [project title] with a capex of € [0,000,000] and start year [20__].
2. [Condition or dependency, for example: subject to the funding decision in Q0 20__.]
3. [Next step if approved, with date and owner.]
Prepared by [project owner] | Financials reviewed by [site controller] | Released by [site manager] | [Date]
Notes: DECISION. Three lines at most. Line 1 repeats the tracker figures. The sign-off line names the three people who stand behind the figures: the project owner, the site controller and the site manager.